ZENOPS

Architecture & Engineering Roadmap

Technical Documentation

Today's architecture, the MCP integration model, and the path to a paying client.

| Document Type | Technical Architecture & Roadmap |
| --- | --- |
| Audience | Engineering, Architecture, DevOps, SRE, Security |
| Status | Internal — Confidential |
| Version | 1.0 |
| Date | April 2026 |

# Introduction

This document describes the current architecture of ZENOPS, the way our MCP layer is wired in the demo today versus how enterprise MCPs work in production, and the engineering work required to ship the product to paying clients.

It is intended as a companion to the in-repo documents 01_STACK.md (tech stack), 02_TECHNICAL.md (component contracts), 03_LOGICAL.md (decision pipeline), 04_PRD.md (product), and 05_RUNBOOK.md (ops). For market positioning, pricing, and go-to-market plans, see the companion ZENOPS — Business Documentation.

### How this document is organized

- Sections 1–2 describe today's architecture, components, data flow, and external dependencies.

- Sections 3–4 explain MCP — what it is, how we use it, and how enterprise MCPs differ.

- Sections 5–6 present the gap analysis and target enterprise architecture.

- Sections 7–8 lay out the 6–10 week phased roadmap and a file-level migration map.

- Section 9 summarizes the conclusion and decisions to lock in first.

# 1. Current Architecture

## 1.1 System components

| Component | Path | Port | Purpose |
| --- | --- | --- | --- |
| Client Portal | Network-apps/ClientPortal/ | 2005 (nginx) | End-user ticket submission UI |
| ServiceNow (clone) | Network-apps/serviceNow/ | 4780 / db 4793 | ITSM frontend + REST API (mock) |
| Salesforce (clone) | Network-apps/Salesforce/ | 4799 / db 4791 | CRM frontend + REST API (mock) |
| SAP (clone) | Network-apps/SAP_clone/ | 4798 / db 4794 | ERP frontend + REST API (mock) |
| MuleSoft (clone) | Network-apps/Mulesoft-Application/ | 4797 / db 4792 | Integration hub (mock) |
| Ticket Orchestrator | Network-apps/ticket_orchestrator.py | 2486 | Central router; SQLite store |
| MCP Unified Hub | Network-apps/mcp_unified.py | stdio | 54 tools across 4 systems |
| NetworkOpsAgent | NetworkOpsAgent/main.py | 7532 | FastAPI agent, Mistral + MCP client |
| Continuous Processor | NetworkOpsAgent/continuous_ticket_processor.py | — | Polls Orchestrator every 10 seconds |

## 1.2 Data flow

Logical request path:

Client Portal / ServiceNow (frontends) │ ▼ Ticket Orchestrator (FastAPI, SQLite, port 2486) ▲ │ poll every 10s NetworkOpsAgent (FastAPI, port 7532) │ ├── Mistral Agents API (LLM + tool selection) │ └── MCPHub (stdio) │ ▼ mcp_unified.py (single stdio MCP server, 54 tools) │ REST (httpx) ▼ Salesforce ¦ ServiceNow ¦ SAP ¦ MuleSoft (cloned)

Step-by-step:

- User creates a ticket in ServiceNow or Client Portal.

- ServiceNow auto-forwards to the Orchestrator (servicenow_auto_forwarder_service.py).

- Orchestrator classifies the ticket type (PASSWORD_RESET, USER_CREATION, WORK_ORDER, CASE, ...).

- NetworkOpsAgent's continuous processor polls the Orchestrator and picks up pending tickets.

- The agent runs fast path (hand-coded handler that calls MCP tools directly, skipping the LLM) or AI path (sends ticket + tool catalog to Mistral; Mistral chooses tool calls; the agent executes them via MCP).

- MCP Unified Hub receives the call, performs REST requests to the appropriate cloned backend, and returns the result.

- The agent posts the result back to the Orchestrator, which updates the source system.

## 1.3 Tech stack

- Backend: Python 3.11, FastAPI, Uvicorn, SQLAlchemy 2, Pydantic 2, httpx, python-jose (JWT), passlib/bcrypt, Alembic, Prometheus client.

- AI: mistralai[agents] 1.2.4 — Mistral Cloud Agents API (LLM + tool-use).

- MCP: mcp >= 1.0.0 Python SDK — stdio transport.

- DB: PostgreSQL 16 for Salesforce/ServiceNow/SAP/MuleSoft; SQLite for the Orchestrator.

- Frontends: React 18 + TypeScript + Vite, Tailwind, Material UI (ServiceNow), Ant Design (SAP), Axios; nginx serves the Client Portal.

- Infrastructure: Docker Compose. Kong / Prometheus / Grafana scaffolded but not active.

## 1.4 External APIs actually called

- Mistral AI Cloud — client.agents.complete(agent_id=...) in NetworkOpsAgent/main.py:52 and mistral_ticket_agent.py:25. Auth via MISTRAL_API_KEY and AGENT_ID env vars.

- SMTP — outbound email via NetworkOpsAgent/email_sender.py.

Important: the four "enterprise" backends are local clones. There is no real Salesforce / SAP / ServiceNow / MuleSoft traffic today. This is a deliberate Phase 0 state — we validate the agent pattern end-to-end against systems we control before integrating real ones in Phase 4.

# 2. MCP — Ours vs. The Enterprise

## 2.1 What MCP is, briefly

The Model Context Protocol is an open spec (Anthropic, 2024) for connecting LLM agents to tools and data sources. An MCP server exposes tools, resources, and prompts; an MCP client (the agent) discovers and calls them. Transports: stdio (subprocess), HTTP+SSE, and the newer Streamable HTTP. Schemas are JSON Schema; tool calls return structured results.

## 2.2 How OUR MCP is implemented

### Server side

File: Network-apps/mcp_unified.py (~37 KB, ~1000 lines)

- Built with from mcp.server import Server + stdio_server().

- Single monolithic server that registers 54 tools:

  - Salesforce (8): sf_login, sf_get_accounts, sf_get_contacts, sf_get_opportunities, sf_create_case, sf_update_case, sf_get_leads, sf_create_lead

  - ServiceNow (10): servicenow_login, sn_get_incidents, sn_create_incident, sn_update_incident, sn_get_changes, sn_create_change, sn_get_knowledge, sn_get_users, sn_close_ticket, sn_post_comment

  - SAP (12): sap_login, sap_get_users, sap_create_user, sap_reset_password, sap_get_work_orders, sap_create_work_order, sap_get_materials, sap_get_cost_centers, sap_get_approvals, sap_approve_work_order, validate_appointment, sap_create_ticket

  - MuleSoft (6): routing/integration tools

  - Cross-platform (18): health_check_all, cross_platform_search, get_enterprise_dashboard, send_email, send_sms, log_event, escalate_to_human, ...

- Each tool is a thin wrapper that issues httpx calls to the cloned backend's REST API.

- Per-system MCP servers also exist (Salesforce/mcp_server.py, serviceNow/mcp_servicenow.py, SAP_clone/mcp_sap.py, Mulesoft-Application/mcp_mulesoft.py) but are inactive — replaced by the unified hub.

### Client side

Path: NetworkOpsAgent/

- mistral_ticket_agent.py defines MCPHub which spawns the MCP server as a subprocess via stdio_client(StdioServerParameters(...)), holds a ClientSession, and calls session.list_tools() / session.call_tool(tool_name, arguments=...). Has retry and auto-reconnect (lines 94–125).

- mcp_manager.py defines MCPManager — a multi-server registry (add_server / connect_all / call_tool by server name). Written but unused today (the active path goes through the single-server MCPHub).

- mcp_connector.py is the low-level stdio wrapper.

- .mcp.json and Salesforce/mcp_config.json are present but the active runtime config points at the unified hub.

### Properties of our current implementation

- Strength: Real MCP, real tool-calling, real LLM-driven action selection on the AI path.

- Limitation: Single MCP server, hardcoded launch command.

- Limitation: stdio-only — agent and MCP must live on the same host.

- Limitation: No auth between agent and MCP (stdio = trusted child process).

- Limitation: Tool list is static (defined in mcp_unified.py source).

## 2.3 How ENTERPRISE MCPs are implemented

Real-world enterprise MCP servers — whether vendor-built (Salesforce MCP, GitHub MCP, Atlassian MCP, Microsoft Graph MCP, ServiceNow MCP) or customer-built — share these traits:

| Dimension | Typical Enterprise MCP | Our Demo MCP |
| --- | --- | --- |
| Transport | Remote: HTTP+SSE or Streamable HTTP, often behind a load balancer or API gateway | Local stdio subprocess |
| Auth | OAuth 2.1 (PKCE / client-credentials), API keys in headers, mTLS, sometimes SSO/OIDC; per-user delegated tokens for personal data | None (stdio = trusted) |
| Tenancy | Multi-tenant by design; tenant id resolved from token; data scoped per tenant | Single tenant |
| Authorization | Scopes / roles enforced per tool call (a user can only call tools / read records they're entitled to) | None |
| Rate limiting | Per-tenant quotas, 429 with backoff, sometimes per-tool budget | None |
| Tool surface | Hundreds of tools, often paginated list_tools; schemas evolve via versioned manifests | 54 tools, static |
| Audit | Every tool call logged with user, tenant, request id; immutable audit trail required for SOC2/ISO/HIPAA | Basic Python logs |
| Resource catalog | Heavy use of MCP resources (documents, knowledge) and prompts, not just tools | Tools only |
| Deployment | Containerized, horizontally scalable, health/ready probes, blue-green, observability (OTel) | Local subprocess |
| SLA | 99.9 %+, paged on-call | None |

What this means for "can our agent seamlessly go through enterprise MCPs?" — Yes in principle, because MCP is a standard protocol. In practice we need three things our demo doesn't have: remote transport, auth on every call (per user/tenant), and a multi-server registry that lets the agent pick the right MCP for each tool.

# 3. Gap Analysis — Demo to Enterprise

The table below itemizes every gap between the current demo state and what is required for production deployment at a paying client. Each row corresponds to specific work items in the roadmap (Section 7).

| Area | Today | Required for Client Deployment |
| --- | --- | --- |
| MCP transport | stdio only | Streamable HTTP + SSE; mTLS optional |
| MCP routing | One hardcoded server | Registry of N servers, tool→server map, conflict resolution |
| MCP auth | None | OAuth 2.1 / API key / mTLS; per-tenant credential vault |
| Agent auth | None on / endpoints | API-key or JWT auth on Orchestrator + Agent |
| Multi-tenancy | None | tenant_id on every record/request; per-tenant config & secrets |
| Orchestrator DB | SQLite (single-writer) | PostgreSQL with migrations |
| Secrets | Hardcoded admin123, changeme, plaintext SAP passwords (SAP_clone/backend/api/routes/auth.py:74), dev IP 149.102.158.71:2486 (orchestrator_client.py:18,129) | Secret manager (Vault / AWS SM / GCP SM); bcrypt/argon2 everywhere |
| CORS | Wildcard ["*"] in several services | Allow-list per environment |
| Reliability | Bare except: pass, no retries, no circuit breaker, no DLQ | Tenacity-style retries; circuit breaker per MCP; DLQ for failed tickets |
| Async correctness | Some sync calls inside async paths | Audit and fix; httpx async throughout |
| Tests | Zero | Unit + integration + contract tests against a fake enterprise MCP |
| Observability | Python logging | Structured logs (JSON), OpenTelemetry traces, Prometheus metrics, dashboards |
| Deployment | Local docker-compose | Kubernetes (or ECS); blue-green; health/readiness probes; HPA |
| Compliance | None | SOC 2 controls, audit log, data retention policy, PII handling, DPA |
| LLM choice | Mistral (static tool registration at agent creation) | Reconsider: Claude / GPT support dynamic per-call tool binding, which is the cleanest fit for per-tenant MCP toolsets |

# 4. Target Architecture (Enterprise Edition)

This is the architecture we are building toward in Phases 1–5. Same agent core, but with multi-tenancy, remote MCP, real auth, and horizontal scale.

## 4.1 Target topology

Customer / End User │ HTTPS + SSO/OIDC ▼ API Gateway (Kong) TLS · WAF · rate limit · JWT verify · OTel │ ┌──────────────┬──────┴──────┬──────────────┐ ▼ ▼ ▼ ▼ Tenant Admin Ticket Ingress NetworkOps Webhooks / UI (React) (FastAPI) Agent (k8s) ServiceNow forwarder │ ▼ Ticket Orchestrator ◀── poll ── Agent Worker Pool (FastAPI) - Fast-path handlers PostgreSQL · Redis - LLM-path classify · route · - Tool registry retry · DLQ · audit - MCP Manager (multi) │ ▼ Event Bus (Redis Streams or NATS) ticket.created · ticket.completed · ticket.failed │ MCP over Streamable HTTP/SSE (mTLS or OAuth 2.1) ▼ MCP Gateway / Router resolves tenant → MCP set; injects per-tenant credentials from Secrets Manager; circuit breaker · retry · audit │ ┌─────────────────────┼─────────────────────┐ ▼ ▼ ▼ Customer A Customer A Customer B ServiceNow MCP Salesforce MCP SAP MCP (in-VPC) │ │ │ ▼ ▼ ▼ Real ServiceNow Real Salesforce Real SAP S/4 ─── Cross-cutting ────────────────────────────────────── Secrets Manager (Vault / AWS SM) OpenTelemetry → Tempo + Prometheus + Loki Identity Provider (OIDC / SAML) Postgres (orchestrator + audit + tenants) Object store (S3) for attachments Kubernetes (EKS/GKE) · HPA · blue-green

## 4.2 What's new vs. today

| Concern | Today | Target |
| --- | --- | --- |
| MCP transport | stdio subprocess, single server | Streamable HTTP + SSE; multiple servers per tenant |
| MCP routing | Hardcoded path to mcp_unified.py | MCP Gateway resolves tenant_id + tool_name → server from a registry |
| Tool registration | Static in mcp_unified.py | Dynamic — agent calls list_tools() per session, merges across tenant's MCPs |
| Auth (north–south) | None | API Gateway: SSO / OIDC for humans, JWT for services; per-route policy |
| Auth (east–west, agent→MCP) | None | OAuth 2.1 client-credentials or mTLS; per-tenant tokens from Secrets Manager |
| Tenancy | Single | Multi; tenant_id on every record; row-level security in Postgres |
| Orchestrator store | SQLite | Postgres + Redis (queue + cache) |
| Async work | Polling every 10 s | Event bus (Redis Streams / NATS) — push, not poll |
| Reliability | None | Circuit breaker per MCP, retries with backoff, DLQ for poison tickets |
| Observability | Python logs | OpenTelemetry traces + Prometheus metrics + structured logs (Loki) |
| Deploy | docker-compose, single host | Kubernetes, HPA, blue-green, multi-AZ |
| Audit | None | Append-only audit log of every ticket, agent decision, tool call, MCP response |

## 4.3 Key new components

### MCP Gateway / Router (new)

- Single ingress for all agent-to-MCP traffic.

- Reads tenant context from JWT, looks up the tenant's MCP registry, forwards the call.

- Owns retries, circuit breakers, per-tool budgets, audit logging.

- Implementation path: extend NetworkOpsAgent/mcp_manager.py with a routing layer + remote transport, then promote it to its own service.

### Tool Registry (new)

- Postgres table: (tenant_id, tool_name, mcp_server_id, scope, version, enabled).

- Resolves naming conflicts (e.g., two MCPs both expose create_ticket — registry namespaces them per tenant).

- Surfaces in the Tenant Admin UI so customers can enable / disable specific tools.

### Tenant Admin UI (new)

- Onboard a tenant: add MCP server URL, OAuth credentials, scopes, tool allow-list.

- View audit log, ticket throughput, MCP health per integration.

- Builds on the existing NetworkOpsAgent/dashboard.html shell.

### Event Bus (new)

- Redis Streams (cheap) or NATS (richer) — replaces the 10-second poll loop.

- Topics: ticket.created, ticket.classified, ticket.assigned, tool.called, ticket.completed, ticket.failed.

### Secrets Manager integration (new)

- Vault or AWS Secrets Manager. Per-tenant path: secrets/tenant/<tenant_id>/mcp/<server>/....

- Agent worker fetches credentials at session start, never logs them.

### Audit Log service (new)

- Append-only Postgres table (or dedicated store) for every state-changing call.

- Required for SOC 2 / ISO 27001 / HIPAA conversations.

## 4.4 Request lifecycle (target)

- Ticket arrives via webhook or API → API Gateway verifies JWT → Ticket Ingress writes to Orchestrator (Postgres) and emits ticket.created on the event bus.

- Orchestrator classifies, sets action_type, emits ticket.classified.

- Agent worker (one of N replicas) consumes the event, loads tenant context + secrets, opens MCP sessions to that tenant's servers via the MCP Gateway.

- Worker decides fast-path vs LLM-path. LLM-path: build prompt with the tenant's merged tool catalog → Claude / Mistral / OpenAI → tool calls → MCP Gateway → real enterprise system.

- Every step writes an audit row + OTel span. Failures hit the circuit breaker; poison messages land in the DLQ for human review.

- Orchestrator updates ticket state, emits ticket.completed, posts result back to source system (ServiceNow / Salesforce).

## 4.5 Deployment topologies we will support

- SaaS (default): Everything in our cloud. Customer's MCPs reachable over the public internet (vendor MCPs) or via private link.

- Hybrid: Control plane (Orchestrator, Admin UI, event bus) in our SaaS; agent workers + MCP Gateway run in the customer's VPC so credentials and tool calls never leave their network. This is the most common ask from regulated industries.

- Self-hosted: Full Helm chart deployed in customer's Kubernetes. Same code, different topology flag.

# 5. Migration Path from Today's Code

The migration is additive rather than rewrite-based. Each existing component has a clear target role; nothing is being thrown away except the SQLite store and the polling loop.

| Today's File | Target Role |
| --- | --- |
| Network-apps/mcp_unified.py | Becomes a reference MCP server for demo / dev environments only |
| Network-apps/ticket_orchestrator.py | Stays — refactor SQLite → Postgres, add tenancy + event-bus emit |
| NetworkOpsAgent/main.py | Stays — split fast-path handlers from LLM-path; remove polling |
| NetworkOpsAgent/mistral_ticket_agent.py | Stays — abstract over LLM provider for Phase 0 decision |
| NetworkOpsAgent/mcp_manager.py | Promoted — extend with HTTP/SSE transport + routing → becomes the MCP Gateway |
| NetworkOpsAgent/mcp_connector.py | Add RemoteMCPConnector (HTTP/SSE) alongside existing stdio one |
| NetworkOpsAgent/continuous_ticket_processor.py | Replaced by event-bus consumer |
| NetworkOpsAgent/dashboard.html | Grows into the Tenant Admin UI |

# 6. Reference: Files to Know

| File | Why It Matters |
| --- | --- |
| Network-apps/mcp_unified.py | The 54-tool MCP server — replace or wrap when integrating real systems |
| Network-apps/ticket_orchestrator.py | Central router; SQLite → Postgres migration target |
| NetworkOpsAgent/main.py | FastAPI entry; deterministic fast-path handlers (lines 768–1118) |
| NetworkOpsAgent/mistral_ticket_agent.py | Mistral + MCP integration; MCPHub |
| NetworkOpsAgent/mcp_manager.py | Multi-server registry — turn this on for enterprise |
| NetworkOpsAgent/mcp_connector.py | stdio wrapper — extend with HTTP/SSE transport |
| NetworkOpsAgent/continuous_ticket_processor.py | 10s polling worker |
| PROJECT_REVIEW_REPORT.md | Prior audit — 11 critical security, 10 reliability, 9 quality issues |
| docs/02_TECHNICAL.md | Component contracts and APIs |
| docs/05_RUNBOOK.md | Current ops procedures |

# 7. Roadmap to Client-Ready (~6–10 Weeks)

## Phase 0 — Decisions to lock in first (Week 0)

- LLM choice. Stay on Mistral (one agent per customer with their toolset baked in) or move to Claude / OpenAI for dynamic tool binding (one agent serves all tenants).

- Deployment target. Self-hosted in customer VPC, our SaaS, or hybrid (control plane SaaS, MCP runners in their VPC)? This drives auth and networking design.

- MVP scope. Which two real systems do we integrate first? Recommended: ServiceNow (real) + one CRM/ERP based on the first paying customer.

## Phase 1 — Security hardening (Week 1)

- Remove every hardcoded credential and developer path.

- Add API-key + JWT auth on Orchestrator and NetworkOpsAgent endpoints.

- Tighten CORS to env-driven allow-lists.

- Move secrets to Vault / AWS Secrets Manager.

- Hash all passwords with argon2id.

## Phase 2 — Foundation (Weeks 2–3)

- Orchestrator → PostgreSQL. Drop SQLite, add Alembic migrations, connection pool.

- Multi-tenancy primitives. Add tenant_id everywhere; row-level filters; per-tenant config table.

- Structured logging + OTel tracing. Correlate ticket → agent run → MCP calls.

## Phase 3 — Multi-MCP routing layer (Weeks 3–5)

- Switch the active path from MCPHub (single) to MCPManager (multi).

- Add a tool registry that maps tool_name → mcp_server_name. Resolve naming via prefix conventions (sn_*, sf_*, sap_*) — already partially in place.

- Implement remote MCP transport: HTTP+SSE first, then Streamable HTTP.

- Per-tenant credential vault — each tenant's MCPs and tokens loaded at session start.

- Health checks per MCP, circuit breaker, retries with exponential backoff, dead-letter queue for tickets whose MCPs are down.

- Contract tests against a fake enterprise MCP that exercises auth + tool-call edge cases.

## Phase 4 — Real enterprise integrations (Weeks 5–7)

- Replace the two clone backends chosen in Phase 0 with real MCPs:

  - For ServiceNow: ServiceNow's official MCP (or build one over Now Platform REST + OAuth).

  - For Salesforce / SAP: vendor MCP if available, else build a thin MCP server over their REST APIs.

- Validate end-to-end on a customer sandbox.

## Phase 5 — Productionization (Weeks 7–9)

- Kubernetes manifests / Helm chart; HPA; readiness / liveness probes.

- Blue-green deploys; canary for LLM / agent changes.

- Backup + restore for Orchestrator DB.

- SLOs + alerting (latency, error rate, MCP availability per tenant).

- Admin UI / dashboard for tenant onboarding (this can lean on the existing dashboard.html).

## Phase 6 — Compliance & GTM (Weeks 9–10)

- SOC 2 Type I evidence collection (audit log, access reviews, change management).

- DPA, security questionnaire pack, data retention policy.

- Pricing tiers (per ticket / per tenant / per integration).

- Pilot with 1–2 design partners under paid POC; collect tool-coverage gaps.

# 8. Conclusion

We have a well-structured MCP-native demo: a Mistral-powered agent that reasons over 54 tools exposed by a single stdio MCP server, fronting four cloned enterprise systems. To take this to clients we need (a) multi-MCP routing (turn on MCPManager, add HTTP/SSE transport), (b) auth + multi-tenancy + secret management, (c) PostgreSQL Orchestrator + reliability primitives, (d) tests + observability + Kubernetes, and (e) replace at least two clones with real enterprise MCP integrations for the first design partner. Realistic timeline: 6–10 weeks to a paid pilot, depending on Phase 0 decisions (LLM choice, deployment model, first two integrations).

This document gives engineering, architecture, and security leadership a unified view of where the codebase is, where it is going, and which specific files and components change in each phase. For commercial context — pricing, target customers, GTM — see the companion ZENOPS — Business Documentation.

— End of Document —