## Slide 1
Plan
Design
Build
Test
Deploy
Maintain
WATERFALL METHODOLOGY
Software Development Life Cycle
A structured, sequential, phase-gated approach to software delivery
Confidential | 2026 | Industry Standard Framework

## Slide 2
Waterfall SDLC — Phase Overview
Sequential, phase-gated delivery model — each phase signed off before the next begins
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Phase 1
Planning & Requirements
→
• BID / Feasibility
• BRD / Use Cases
• Requirements Freeze
• RTM
Phase 2
System Design
→
• HLD / LLD
• Architecture
• ARB Submission
• Test Strategy
Phase 3
Development & Build
→
• Coding
• Code Review
• Unit Testing
• Build Artifacts
Phase 4
Testing SIT & UAT
→
• SIT / Performance
• Security Testing
• UAT
• UAT Sign-off
Phase 5
Deployment & Go-Live
→
• CAB Approval
• Cutover Runbook
• Go-Live
• Smoke Test
Phase 6
ELS & Maintenance
• Hypercare (ELS)
• PIR
• BAU Handover
• Project Closure
Key Principle: Each phase must be fully completed and formally signed off before the next phase begins. Any changes after Requirements Freeze must go through formal Change Control.
Gates:
Gate 1: Requirements Sign-off → Gate 2: ARB + Design Approval → Gate 3: Build Complete → Gate 4: SIT Pass + UAT Sign-off → Gate 5: CAB Approval (Go-Live) → Gate 6: ELS Sign-off + BAU Handover

## Slide 3
Phase 1 — Planning & Requirements
Establish project foundation and capture all business needs before design begins
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Key Activities
Project Initiation
• Business case / BID preparation
• Feasibility study (technical, financial, operational)
• Project charter & stakeholder identification
• Resource planning & cost estimation
Requirements Gathering
• Stakeholder workshops
• Business Requirements Document (BRD)
• Functional Specification Document (FSD)
• Use case definition & documentation
• Non-Functional Requirements (NFR)
Requirements Freeze
• Requirements review & walkthrough
• Formal sign-off by business stakeholders
• Change control activated post-freeze
Traceability
• Requirements Traceability Matrix (RTM) created
Key Documents & Deliverables
BID Document
Business case, cost-benefit, ROI analysis
Project Charter
Scope, objectives, sponsor approval
BRD (Business Requirements Doc)
Full functional & non-functional requirements
FSD (Functional Specification Doc)
Detailed functional scenario specifications
Use Case Document
Actors, flows, pre/post conditions
RTM (Requirements Traceability Matrix)
Maps requirements to test cases
Risk Register
Identified risks, likelihood, mitigation
Project Plan / RACI
Milestones, resources, responsibilities
Entry Criteria
✔ Business need / opportunity identified
✔ Executive sponsor assigned
✔ Initial budget approved
✔ Key stakeholders identified
Exit Criteria — Gate 1
✔ BRD & FSD reviewed and approved
✔ Requirements signed off by business
✔ RTM baselined
✔ Project plan approved
✔ Risks documented and accepted
✔ Change control process activated

## Slide 4
Phase 2 — System Design
Translate requirements into technical architecture and detailed design blueprints
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Key Activities
High Level Design (HLD)
• System architecture & component design
• Technology stack selection
• Integration design & data flows
• Infrastructure & hosting design
Low Level Design (LLD)
• Database schema design (ERD)
• Module / class level design
• API specifications
• Security design
ARB Submission
• Architecture Review Board presentation
• Technical standards compliance check
• Security & risk review
• ARB approval required before build starts
Test Strategy
• Overall test approach defined
• Test environments planned & provisioned
Key Documents & Deliverables
HLD Document
Architecture diagrams, component overview
LLD Document
Detailed technical specifications
ARB Submission Pack
Architecture proposal for governance board
Database Design Document
ERD, schema, data dictionary
Interface Design Document (IDD)
API specs, integration contracts
Security Design Document
Authentication, authorisation, encryption
Test Strategy Document
Test scope, approach, environments
Updated RTM
Design elements mapped to requirements
Entry Criteria
✔ Gate 1 passed — BRD signed off
✔ RTM baselined
✔ Architects assigned
✔ Dev environment available
Exit Criteria — Gate 2
✔ HLD & LLD reviewed and approved
✔ ARB approval obtained
✔ Security design signed off
✔ Test strategy approved
✔ Test environments provisioned
✔ RTM updated with design traceability

## Slide 5
Phase 3 — Development & Build
Code, review and unit test all components per the approved Low Level Design
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Key Activities
Development Setup
• Version control branching strategy (Git)
• Coding standards & conventions defined
• CI/CD pipeline setup
Build & Code
• Feature development per LLD
• Database objects (tables, views, procedures)
• API & integration development
• Configuration & environment setup
Code Quality
• Peer code review
• Static code analysis
• Coding standards compliance check
Unit Testing
• Developer-written unit tests
• Test coverage targets met
• Bug fixes and re-testing
Build Management
• Release build packaging
• Deployment scripts prepared
Key Documents & Deliverables
Source Code
Version-controlled in Git repository
Unit Test Results
Coverage reports, pass/fail logs
Code Review Records
Pull requests, review comments
Build Artifacts
Compiled binaries, packages, scripts
Deployment Scripts
DB migration scripts, config scripts
Technical Documentation
Code documentation, README files
Updated RTM
Components mapped to requirements
Build Release Notes
What has been built, known issues
Entry Criteria
✔ Gate 2 passed — Design approved
✔ ARB approval in place
✔ Dev environment provisioned
✔ Development team assigned
Exit Criteria — Gate 3
✔ All features built per LLD
✔ Code reviews completed
✔ Unit tests passed (coverage met)
✔ No critical/high open defects
✔ Build artifacts deployable
✔ SIT environment ready

## Slide 6
Phase 4 — Testing (SIT & UAT)
Validate the system against requirements through structured, evidence-based testing
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
SIT — System Integration Testing
Purpose
Verify all integrated components work
together as a complete system
Activities
• Execute SIT test cases (functional)
• Integration & end-to-end testing
• Performance & load testing
• Security & penetration testing
• Regression testing
• Defect logging, triage & fix cycle
• Re-testing of resolved defects
Managed By
Test team
SIT Sign-off
• All P1/P2 defects resolved
• Test evidence documented
• SIT sign-off by Test Lead
UAT — User Acceptance Testing
Purpose
Business validates the system meets
requirements in a real-world scenario
Activities
• Business executes UAT test scripts
• Test against BRD & use cases
• Business process walkthroughs
• Data validation & output verification
• Defect logging & priority assignment
• Fix, re-deploy, re-test cycle
• PAT (Parallel Acceptance Testing)
Managed By
Business stakeholders / Product Owner
UAT Sign-off
• Written sign-off from business
• All P1/P2 UAT defects resolved
• Formal UAT completion certificate
Entry Criteria
✔ Gate 3 passed — Build complete
✔ SIT environment provisioned
✔ Test cases written & reviewed
✔ Test data prepared
Exit Criteria — Gate 4
✔ SIT completed & signed off
✔ UAT completed & signed off
✔ No open P1/P2 defects
✔ Performance benchmarks met
✔ Security testing passed
✔ RTM — 100% requirements covered

## Slide 7
Phase 5 — Deployment & Go-Live
Controlled release to production following formal governance and CAB approval
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Key Activities
Pre-Deployment
• CAB submission & approval
• Production environment readiness check
• RMAN / database backup
• Rollback plan documented & approved
• Stakeholder communication sent
• Scheduler / Control-M jobs on hold
Cutover Execution
• Execute cutover runbook step-by-step
• Deploy DB objects & scripts
• Deploy application components
• Configure integrations & file transfers
• Verify each step before proceeding
Go-Live Verification
• Smoke test in production
• End-to-end sanity check
• Checkpoint email to stakeholders
• Release batch/scheduler jobs
Key Documents & Deliverables
CAB Change Request
Formal request for production change
Cutover Runbook
Step-by-step deployment instructions
Rollback Plan
Reversion steps if go-live fails
Production Backup Evidence
RMAN backup confirmation
Deployment Log
Record of all steps executed & outcomes
Go-Live Communication
Stakeholder notification emails
Smoke Test Results
Production verification evidence
Release Notes
What was deployed & known issues
Entry Criteria
✔ Gate 4 passed — UAT signed off
✔ CAB approval granted
✔ Production backup taken
✔ Rollback plan approved
Exit Criteria — Gate 5
✔ All deployment steps completed
✔ Smoke tests passed in production
✔ Batch jobs released & running
✔ No critical production incidents
✔ Stakeholders notified of go-live
✔ Deployment log completed & filed

## Slide 8
Phase 6 — ELS, BAU & Project Closure
Stabilise the system, transition to operations, and formally close the project
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
ELS — Early Life Support (Hypercare)
What is ELS?
Heightened support period immediately
after go-live (typically 2–4 weeks)
Activities
• Extended-hours or 24/7 monitoring
• Batch job monitoring & verification
• Incident triage & rapid response
• Performance monitoring
• Daily ELS status reports to stakeholders
• Critical defect resolution
• End-user support & guidance
ELS Exit Criteria
• System stable for agreed ELS period
• No open P1/P2 incidents
• All batch runs completed successfully
• Formal ELS sign-off obtained
BAU Handover & Project Closure
BAU Transition
• Knowledge transfer to BAU / ops team
• Runbooks & SOPs handed over
• Support model defined (L1/L2/L3)
• On-call rota established
• Monitoring & alerting configured
Post Implementation Review (PIR)
• Lessons learned workshop
• Benefits realisation assessment
• PIR report produced & distributed
Project Closure
• Change request formally closed
• Budget reconciliation completed
• Resources released
• Final project report produced
• Sponsor sign-off on project closure
Entry Criteria
✔ Gate 5 passed — Go-live complete
✔ System live in production
✔ Support team briefed
✔ Monitoring tools active
Exit Criteria — Gate 6
✔ ELS sign-off obtained
✔ BAU team fully transitioned
✔ PIR report completed
✔ Change request closed
✔ Lessons learned documented
✔ Sponsor project closure sign-off

## Slide 9
Key Documents, Gates & Governance
Summary of deliverables, approval gates and governance bodies across all phases
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Key Documents by Phase
Phase 1 — Requirements
BID • Project Charter • BRD • FSD • Use Cases • RTM • Risk Register • Project Plan
Phase 2 — Design
HLD • LLD • ARB Submission • DB Design • IDD • Security Design • Test Strategy
Phase 3 — Development
Source Code • Unit Test Results • Code Review Records • Build Artifacts • Deploy Scripts
Phase 4 — Testing
SIT Test Plan • SIT Results • UAT Test Scripts • Defect Log • UAT Sign-off Certificate
Phase 5 — Deployment
CAB Change Request • Cutover Runbook • Rollback Plan • Deployment Log • Release Notes
Phase 6 — ELS/BAU
ELS Status Reports • ELS Sign-off • BAU Runbooks • PIR Report • Project Closure Report
Governance Bodies
ARB — Architecture Review Board
Reviews & approves technical architecture before development begins
CAB — Change Advisory Board
Reviews & approves all production changes before deployment
PMO — Project Management Office
Oversees project governance, reporting and milestone tracking
Steering Committee
Executive oversight, budget approval and escalation resolution
Change Control Board
Manages post-freeze requirement changes and impact assessment

## Slide 10
Roles & Responsibilities
Key stakeholders and their involvement across the Waterfall lifecycle
Waterfall Methodology | Industry Standard SDLC | Confidential
2026
Executive Sponsor
Approves BID & budget, provides strategic direction, resolves escalations, signs off project closure
Project Manager
Manages plan, budget, risks and issues. Drives phase gates, stakeholder communications and reporting
Business Analyst
Leads requirements gathering, produces BRD, FSD, Use Cases, RTM. Supports UAT
Solution Architect
Produces HLD/LLD, presents ARB submission, governs technical design decisions
Development Team
Builds all components per LLD, conducts code reviews, unit testing, prepares deployment artefacts
Test Team
Writes and executes SIT test cases, manages defect log, signs off SIT completion
Business Users
Executes UAT test scripts, raises defects, provides formal UAT sign-off
Security Team
Reviews security design, conducts penetration testing, signs off security clearance
Infrastructure / DBA
Provisions environments, manages database, supports backup/restore and production deployment
Change Manager
Manages change control, coordinates CAB submissions, handles post-freeze change requests
BAU / Support Team
Participates in ELS, receives knowledge transfer, owns operational support post-handover