## Slide 1
UTILITICS
Azure Databricks Data Sharing Platform
Proof of Concept — Progress & Roadmap Presentation
Presented by: Radhakrishnan Karnakumar
Date: April 2026
Audience: Executive Leadership + Technical Team
POC STATUS
Part 1 Complete
Part 2 In Progress

## Slide 2
Agenda
What we will cover today
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
2 / 15
01
Business Requirement
What was asked of us
02
Our Approach
Local first, then Azure
03
What is Databricks?
Platform overview
04
Databricks Key Features
Delta Lake, Unity Catalog
05
Why Azure Databricks?
Cost, integration, vs alternatives
06
Solution Architecture
End-to-end design
07
Technology Stack
Tools used and why
08
Part 1 — Local POC
What we built, fully working
09
Part 2 — Azure Migration
Current cloud progress
10
Key Achievements
Highlights and live features
11
What's Next
Remaining phases and plan
12
Business Value
What this delivers
13
Q & A
Open discussion

## Slide 3
Business Requirement
What was asked — Statement of Work
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
3 / 15
The Brief
Build a modern Data Sharing Platform on Azure Databricks
Handle 3 types of energy data from Utilitics:
Time Series — 168,000 meter readings (CSV file drops)
Snapshot — 14,000 network asset records (SQLite DB)
File Data — 84,000 demand forecast records (Parquet)
Implement Medallion architecture (Bronze → Silver → Gold)
Enable secure Delta Sharing with external vendors
Automate pipeline execution and monitoring
Keep costs under $25/month
Success Criteria
✔
Full pipeline runs end-to-end
✔
19/19 data quality checks pass
✔
Data shared with vendor (Utilitics→Vendor, read-only)
✔
Pipeline controllable via WhatsApp
✔
Gold data visible in Power BI
◉
Runs on Azure cloud (not just local)
◉
Scheduled automation (Workflows)

## Slide 4
Our Approach
Local first — then Azure. Zero risk, zero wasted spend.
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
4 / 15
PHASE 1
Local Development (Zero Cost)
Build entire platform on Windows 11 laptop
PySpark + Delta Lake — same code as cloud
Validate all logic before spending on cloud
Fast iteration — no cluster startup wait
Cost: $0 Duration: 2 weeks
PHASE 2
Azure Cloud Migration (~$5-8/month)
Lift-and-shift: 3 path changes, code unchanged
ADLS Gen2 storage + Databricks Premium workspace
Unity Catalog for governance & Delta Sharing
Databricks Workflows for scheduling
Azure Functions for permanent ChatOps webhook
→
Key Insight: Same Python code runs locally and on Azure — only file paths change. No rewrite needed.

## Slide 5
What is Databricks?
Founded 2013 by creators of Apache Spark (UC Berkeley)
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
5 / 15
In Simple Terms
Think of it as...
Excel for millions of rows — running in the cloud,
processing data 100x faster than traditional tools,
with AI, governance, and sharing built in.
What it replaces...
Multiple tools: ETL tools + data warehouses +
ML platforms + data catalogues + file storage =
all unified in one platform.
Who uses it...
NHS, Shell, National Grid, HSBC, BT,
Netflix, Uber, Airbnb — and now Utilitics.
The Platform Stack
DATABRICKS WORKFLOWS
Schedule & automate pipelines
UNITY CATALOG
Governance · Lineage · Delta Sharing
DELTA LAKE
ACID storage · Time Travel · Schema
APACHE SPARK
Distributed compute — Python/SQL/Scala
CLOUD STORAGE
ADLS Gen2 / S3 / GCS underneath
Each layer builds on the one below it

## Slide 6
Databricks Key Features
Why it's the industry standard for data engineering
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
6 / 15
Apache Spark Engine
Processes data across many machines in parallel. 100x faster than traditional tools. Same Python code — 1 machine or 1,000 machines.
Delta Lake Storage
ACID transactions — no corrupt data ever. Time Travel — query data as it was yesterday. Schema enforcement — bad data rejected at entry.
Medallion Architecture
Bronze (raw) → Silver (clean) → Gold (business). Industry standard pattern — what we built. Each layer adds quality and business value.
Unity Catalog
One place to control who sees what data. Tracks every read/write — full audit trail. Required for compliance and governance.
Delta Sharing
Share Gold tables with vendors securely. Open protocol — vendor needs no Databricks licence. Read-only — no raw data ever exposed.
Databricks Workflows
Schedule pipelines: daily, hourly, on-trigger. Retry logic + alerting built in. Replaces manual notebook runs — our Phase 9.

## Slide 7
Why Azure Databricks?
Joint product — Microsoft + Databricks. Best of both worlds.
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
7 / 15
Azure Databricks vs Alternatives
Azure Databricks
SQL Server
Self-managed Spark
Azure Synapse
Setup time
5 min
1 day
1 week
1 day
Scale to billions
Yes
No
Yes
Yes
Delta Lake native
Yes
No
Manual
Partial
Unity Catalog
Yes
No
No
No
Delta Sharing
Yes
No
No
No
AI/ML built-in
Yes
No
No
Partial
Cost (our POC)
£5-8/m
£50+/m
£100+
£20+/m
Azure AD integration
Native
No
Manual
Native
Azure Integrations We Use
ADLS Gen2
Our data lake — raw-data + processed-data containers
Secret Scope
poc-secrets — storage keys never hardcoded
Azure Active Directory
Workspace login — your Azure account
Azure Monitor
Budget alerts — ceiling set at $25/month
Unity Catalog
data_sharing_poc + bronze/silver/gold schemas
Azure Functions
Phase 10 — permanent ChatOps webhook
Azure SQL
Phase 10 — replaces SQLite for snapshot data

## Slide 8
Solution Architecture
End-to-end data platform — Medallion + Delta Sharing + ChatOps
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
8 / 15
DATA SOURCES
• Smart Meters (CSV)
• Network Assets (SQLite DB)
• Demand Forecasts (Parquet)
▶
BRONZE LAYER
• Raw ingestion
• Delta Lake tables
• Lineage metadata
▶
SILVER LAYER
• Deduplication
• Validation
• Derived columns
▶
GOLD LAYER
• daily_meter_summary
• regional_demand
• network_assets
• forecast_summary
DELTA SHARING
Provider → Vendor (read-only protocol) Vendor write-back = separate share / API
CHATOPS
WhatsApp → Claude AI → Pipeline control (Live & tested)
POWER BI
Gold tables → Dashboards & visualisation
WORKFLOWS
Scheduled pipeline Automation (Azure — next)

## Slide 9
Technology Stack
Industry-standard tools — all production-grade
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
9 / 15
Data Processing
Apache Spark / PySpark 3.5
Distributed data processing engine
Delta Lake 3.1
ACID transactions, time travel, schema enforcement
Delta Sharing
Open protocol for secure cross-org data sharing
Azure Cloud
Azure Databricks Premium
Managed Spark + Unity Catalog + Delta Sharing
ADLS Gen2
Enterprise data lake storage (hierarchical namespace)
Azure Key Vault / Secrets
Secure credential management
Automation & ChatOps
Claude AI (Anthropic)
AI reasoning + tool use — 7 pipeline control tools
Twilio WhatsApp API
WhatsApp channel for pipeline control messages
FastAPI + ngrok
Webhook server (local) → Azure Functions (cloud)
Local & Tooling
SQLite → Azure SQL
Snapshot source — same JDBC pattern both environments
GitHub Actions CI/CD
Syntax + secrets check on push, auto-deploy notebooks
Nightly Build (Task Scheduler)
2 AM pipeline run + WhatsApp result notification

## Slide 10
Part 1 — Local POC
Fully complete. All 15 sections done.
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
10 / 15
266,000
Records Generated
19 / 19
Quality Checks Passed
~5 min
End-to-End Pipeline
$0
Development Cost
What We Built
✔ Medallion pipeline: Bronze → Silver → Gold
✔ 3 source formats: CSV (meters), SQLite DB (assets), Parquet (forecasts)
✔ Delta Sharing: simulated Utilitics → vendor (read-only protocol)
✔ ChatOps: WhatsApp → Claude AI → pipeline control
✔ Power BI: 4 Gold tables connected as dashboards
✔ SQLite as real DB source (Azure SQL in Part 2)
✔ Full docs: Word guide, PPT, flow diagram (HTML)
✔ CI/CD: GitHub Actions + nightly build + WhatsApp alerts
Live Highlight — ChatOps
1
WhatsApp message: 'Run pipeline'
2
Twilio receives → sends to webhook
3
FastAPI webhook → Claude AI (tool use)
4
Claude calls run_pipeline tool
5
Pipeline runs in background (~3.5 min)
6
Result sent back to WhatsApp

## Slide 11
Part 2 — Azure Cloud Migration
Infrastructure complete. Pipeline ready to run.
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
11 / 15
✔
Azure Subscription
Pay-As-You-Go | Sub ID: d926b212-...
✔
Resource Group
rg-databricks-poc (UK South)
✔
Databricks Workspace
dbw-poc-datasharing — Premium SKU
✔
ADLS Gen2 Storage
stpocadls4417 — raw-data + processed-data containers
✔
Data Uploaded
69 files (Parquet) uploaded to ADLS
✔
Secret Scope
poc-secrets — storage key secured
✔
Cluster
poc-single-node — Standard_E2s_v3, 10 min auto-terminate
✔
Unity Catalog
Auto-enabled — data_sharing_poc catalog created
✔
Schemas
bronze / silver / gold schemas created
✔
Notebooks Deployed
9 notebooks uploaded to /POC/ workspace folder
✔
CI/CD Implemented
GitHub Actions CI + CD + nightly build + WhatsApp alerts
○
Pipeline Run on Azure
01_generate_data → 05_validate — NEXT STEP
○
Tables in Unity Catalog
Register Delta tables after pipeline run
○
Real Delta Sharing
Phase 8 — Unity Catalog sharing setup
○
Databricks Workflows
Phase 9 — scheduled pipeline
○
Azure Functions ChatOps
Phase 10 — permanent webhook (no ngrok)

## Slide 12
Key Achievements
What makes this POC stand out
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
12 / 15
Zero-Cost Development
$0 spent during entire Part 1. Full platform validated before any Azure spend.
Live End-to-End Automation
WhatsApp message triggers Claude AI which controls the pipeline. Tested live on 2026-03-20.
Production-Grade Architecture
Medallion pattern, Delta Lake ACID, Unity Catalog governance — same as enterprise deployments.
Mixed Data Sources
CSV (meter readings) + SQLite DB (assets) + Parquet (forecasts) — 3 real-world source formats ingested in one pipeline.
Same Code — Two Environments
Only 3 lines change between local and Azure. No rewrite. No rework. Proven migration path.
CI/CD + Documentation
GitHub Actions CI (syntax & secrets) + CD (auto-deploy) + nightly build + WhatsApp alerts. Full docs auto-generated.

## Slide 13
What's Next
Remaining phases — Azure pipeline to production-ready
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
13 / 15
THIS WEEK
Run Azure pipeline
01_generate_data → 05_validate on cloud cluster
Register Unity Catalog
Register Delta tables — CI/CD + nightly build already live
PHASE 8
Real Delta Sharing
Unity Catalog shares — Utilitics → Vendor (read-only protocol)
Vendor write-back
Separate share or REST API for vendor → Utilitics responses
PHASE 9
Databricks Workflows
Scheduled DAG replacing manual notebook runs
Alerting
Email/WhatsApp on failure, Azure Monitor integration
PHASE 10
Azure Functions webhook
Permanent ChatOps endpoint — no more ngrok
Azure SQL migration
Replace SQLite with Azure SQL (one connection string change)

## Slide 14
Business Value
What this platform delivers when complete
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
14 / 15
Cost Efficiency
~$5-8/month on Azure vs enterprise alternatives at $500+/month. Full Premium Databricks features at minimal cost.
Data Governance
Unity Catalog provides centralised access control, lineage tracking, and auditable data sharing — meets compliance requirements.
Vendor Data Sharing
Delta Sharing protocol allows external vendors to access Gold data securely without copying or exposing raw data.
Operational Control
Pipeline controllable via WhatsApp from anywhere. Claude AI interprets natural language commands — no CLI needed.
Scalability
From 266K records (POC) to millions — same architecture. Add more data sources by adding one notebook.
Team Enablement
Full documentation, conversation log, and guides created. Any team member can pick up, understand, and extend the work.

## Slide 15
Thank You
Questions & Discussion
Presenter:
Radhakrishnan Karnakumar
Workspace:
https://adb-7405604806384457.17.azuredatabricks.net
Repo:
C:/Projects/databricks-poc
Docs:
docs/Utilitics_Implementation_Guide.docx
POC IN NUMBERS
UTILITICS | Azure Databricks Data Sharing Platform | Confidential
15 / 15
266,000
records generated
19 / 19
quality checks pass
10
Azure components
9
notebooks deployed
7
Claude AI tools
$0
local dev cost
~$5-8
per month on Azure